|  | Planning | Analysis | Design | Implementation |
| --- | --- | --- | --- | --- |
| Standard Percentages | 15% | 20% | 35% | 30% |
| Estimated time based on planning time | 11 Days | 15 Days | 26 Days | 22 Days |

| Details | Field |
| --- | --- |
| System Request | Name of Task |
| 01/10/2026 | Start Date |
| 04/10/2026 | End Date |
| Shahd Adel, Lobna Abd El Fattah | Person assigned to task |
| High | Priority |
| Microsoft Word | Resources Needed |
| 4 hours | Estimated Time |
| 2 hours | Actual Time |

| Details | Field |
| --- | --- |
| Feasibility Study | Name of Task |
| 04/10/2026 | Start Date |
| 08/10/2026 | End Date |
| Zainab Mohamed | Person assigned to task |
| High | Priority |
| Microsoft Excel, Microsoft Word | Resources Needed |
| 8 hours | Estimated Time |
| 5 hours | Actual Time |

| Field | Details |
| --- | --- |
| Name of Task | Pert Chart, Gantt Chart |
| Start Date | 08/10/2026 |
| End Date | 11/10/2026 |
| Person assigned to task | Shahd Adel |
| Priority | High |
| Resources Needed | MS Project |
| Estimated Time | 9 hours |
| Actual Time | 6 hours |

| Field | Details |
| --- | --- |
| Name of Task | Interview |
| Start Date | 11/10/2026 |
| End Date | 16/10/2026 |
| Person assigned to task | Lobna Abd El Fattah, Zainab Mohamed |
| Priority | Medium |
| Resources Needed | Microsoft Word |
| Estimated Time | 16 hours |
| Actual Time | 14 hours |

| Field | Details |
| --- | --- |
| Name of Task | Questionnaire |
| Start Date | 11/10/2026 |
| End Date | 15/10/2026 |
| Person assigned to task | Shahd Adel |
| Priority | Medium |
| Resources Needed | Google Forms, Drive |
| Estimated Time | 5 hours |
| Actual Time | 2 hours |

| Field | Details |
| --- | --- |
| Name of Task | Data Flow Diagram |
| Start Date | 16/10/2026 |
| End Date | 21/10/2026 |
| Person assigned to task | Shahd Adel, Lobna Abd El Fattah |
| Priority | High |
| Resources Needed | Draw.io / StarUML |
| Estimated Time | 1 day |
| Actual Time | 18 hours |

| Field | Details |
| --- | --- |
| Name of Task | Data Store |
| Start Date | 21/10/2026 |
| End Date | 24/10/2026 |
| Person assigned to task | Zainab Mohamed |
| Priority | High |
| Resources Needed | Microsoft Word |
| Estimated Time | 1 day |
| Actual Time | 17 hours |

| Field | Details |
| --- | --- |
| Name of Task | Process Specification |
| Start Date | 21/10/2026 |
| End Date | 25/10/2026 |
| Person assigned to task | Lobna Abd El Fattah |
| Priority | High |
| Resources Needed | Microsoft Word |
| Estimated Time | 1 day and 10 hours |
| Actual Time | 19 hours |

| Field | Details |
| --- | --- |
| Name of Task | Entity Relationship |
| Start Date | 25/10/2026 |
| End Date | 29/10/2026 |
| Person assigned to task | Shahd Adel |
| Priority | High |
| Resources Needed | StarUML |
| Estimated Time | 1 day and 10 hours |
| Actual Time | 19 hours |

| Field | Details |
| --- | --- |
| Name of Task | Normalization |
| Start Date | 25/10/2026 |
| End Date | 29/10/2026 |
| Person assigned to task | Zainab Mohamed |
| Priority | High |
| Resources Needed | StarUML |
| Estimated Time | 1 day and 10 hours |
| Actual Time | 19 hours |

| Field | Details |
| --- | --- |
| Name of Task | User Interface (UI) Design |
| Start Date | 30/10/2026 |
| End Date | 05/11/2026 |
| Person assigned to task | Lobna Abd El Fattah |
| Priority | High |
| Resources Needed | Figma, Adobe XD |
| Estimated Time | 2 days |
| Actual Time | 1.5 days |

| Field | Details |
| --- | --- |
| Name of Task | Database Implementation |
| Start Date | 06/11/2026 |
| End Date | 12/11/2026 |
| Person assigned to task | Zainab Mohamed |
| Priority | High |
| Resources Needed | MySQL Workbench |
| Estimated Time | 2 days |
| Actual Time | 1.5 days |